# Statement of Work (SOW)

Scope, deliverables, phases, responsibilities, acceptance criteria

Project: NextRojgar | Version 0.1 | Draft for implementation

Status note: this document distinguishes planned capabilities from implemented functionality. The immediate milestone is frontend-first.

# 1. Purpose

Define the initial work to build NextRojgar, a responsive India-focused government recruitment and exam-information portal. The immediate objective is to start the frontend today while keeping a clean path to a separate API and database.

# 2. Product objective

Organize government job notifications and related information—recruitment details, admit cards, results, answer keys, syllabus, admissions, current affairs, study resources, and online tools—into a clear, searchable, mobile-friendly experience that points users to official sources.

# 3. Included in the first frontend milestone

Inspect the existing repository, package files, source files, README, and Git status before editing.

Initialize or verify Next.js App Router, TypeScript, and Tailwind CSS in next-rojgar-frontend/.

Build a polished responsive homepage with site header, navigation, search affordance, quick links, latest jobs/results/admit cards/updates, and footer.

Create reusable UI components and keep sample content in a dedicated mock-data module.

Add useful route shells for Jobs, Admit Cards, Results, Answer Keys, Syllabus, Admissions, Current Affairs, Study Material, Tools, About, and Contact.

Add metadata, accessibility basics, and sensible loading/empty/error states where applicable.

Run available lint and build checks; document run commands, files changed, results, and gaps.

# 4. Later phases

Express + TypeScript API and health endpoint.

PostgreSQL schema, migrations, and data access layer.

Validated API endpoints and frontend integration.

Secure authentication, roles, editorial/admin publishing workflow.

Verified content sourcing, online tools, deployment, monitoring, backups, and production hardening.

# 5. Out of scope today

Production authentication, user accounts, payments, admin CRUD, database integration, live scraping, automated publishing, file uploads, mobile apps, microservices, and deployment.

Do not claim mock content is current or verified. Do not invent vacancies, deadlines, official URLs, or eligibility facts.

Do not replace working generated configuration or add large dependencies without a clear reason.

# 6. Deliverables and acceptance

| ID | Deliverable | Acceptance evidence |
| --- | --- | --- |
| D1 | Frontend setup | Next.js starts locally and existing configuration is preserved where possible. |
| D2 | Shared layout | Header, navigation, mobile menu, and footer work at mobile and desktop widths. |
| D3 | Homepage | Clear hierarchy, quick links, content sections, and useful actions. |
| D4 | Reusable UI and mock data | Cards/sections are reused; sample data is isolated and clearly demo-only. |
| D5 | Route scaffolding | Major sections render meaningful shells rather than blank pages. |
| D6 | Handoff | Run instructions, files changed, checks run, known gaps, next step. |

# 7. Working approach

Inspect before changing files.

Make a small, coherent implementation rather than generating the entire future platform.

Use a consistent, accessible design system and mock data while the backend is unavailable.

Run lint/type checks and a production build if available; fix errors introduced by changes.

Summarize what changed and do not claim checks passed unless actually run.

# 8. Assumptions and risks

Project root contains next-rojgar-frontend/ and next-project-backend/.

Chosen direction: Next.js + TypeScript + Tailwind frontend; Express + TypeScript backend; PostgreSQL later.

Local-first, low-cost development is preferred.

Risk: scope creep; mitigate by limiting the first milestone to shell, homepage, and route scaffolding.

Risk: stale or false recruitment facts; mitigate with official sources, timestamps, editorial review, and clear demo labels.

# 9. Definition of done

A visitor can open the local homepage, navigate the main sections, and see consistent responsive UI. A developer can start the app and understand the next implementation step without guessing.